**OVH Sprint Plan**

1. Week -1 (01-01-2023)

**Backup a VM on a DC/Server**

* Need to create a Project
* Need to create Service name
* Need to check the list of available Services/Instances
* Need to take backup
* Need to share backup from Source to the Destination location

2. Week -2 (09-01-2023)

**Test VM backup integrity**

3. Week-3 (16-01-2023)

**Choose another Data Center/Server**

4. Week -4 (23-01-2023)

**Restore VM**

5. Week -5 (30-01-2023)

**Test restore integrity**

6. Week-6 (06-02-2023)

**Start VM**

7. Week-7 (13-02-2023)

**Propose a login window to End-user**

8. Week-8 (20-02-2023)

**End user will answer if new VM is ok for use**